## Slide 2: Sprint #5 Project #9 - PAyTEL
Alexander Dapoz, Anthony Calandra, Axel Van Hoyweghen, Lauren Lingeman, Marsol Daman, Noah McGivern

## Slide 3: Objectives For Sprint 5
Sprint 5 (10/26 - 11/8)
Implement UI/UX for application (user history(continued), main-page, wallet)
Implement UI/UX for transaction portal (transaction overview, transaction-flags)
Debug and testing for whole application
Feature lock by end of this sprint

## Slide 4: Web Portal
Must have admin login to access
Admin can view all users and transactions in the database
Admin can flag transactions for review

## Slide 5: Demo
Demo

## Slide 6: Challenges
Pulling data from the database to the web app and organizing the data properly
Flagging transactions via web portal

## Slide 7: Looking Ahead
Sprint 6 (11/9 - 11/22)
Continue debug, testing, and error handling
Finalize all features
Finish final documentation
Prepare final presentation and poster board

## Slide 8: Project Requirements
Functional Requirements
User must be able to create a user account based on their Google login ✅
User must be able to offer payment to another user (buyer role) ✅
User must be able to accept payment from another user (seller role) ✅
User must pass face scan to access their personal account ✅
User must be able to see their transaction history ✅
User must be able to change their payment method through the settings page ✅
User must be able to generate a QR code
User must be able to scan a QR code
Admin must be able to access all transactions ✅
Admin must be able to report malicious transactions to users ✅
Non-functional Requirements
User must have a valid Google login ✅
User must have a valid credit card ✅ (valid format)
User must have an phone running Android API 26 or higher ✅
Database must store user account information securely ✅
Database must store all transactions ✅
Server must be able to handle all incoming transactions real-time ✅
Website and mobile app must both use the same color palette throughout. ✅
Data must be encrypted when transferred between web-app / mobile-app and the server ✅
Web-app interface must be responsive for variable screen sizes ✅
Server must remove pending transactions that have timed out